Name: Hawraa AbdulRazzaq

Matric Number: 32113677

Course Title:  Software Engineering

Course Code:  DLMCSPSE01

Tutor Name: Dr. Holger Klus

Research Topic: ClinicHub Project

Where Technology Meets Medicine

Hawraa

Table of Contents

1. Introduction ..................................................................................................................................... 1

1.1 Problem Context and Motivation ................................................................................................ 1

1.2 Project Profile (Scope, Target Audience, Risks, Plan) ……………………………………………………..…….... 2

1.3 Objectives and Out of Scope ........................................................................................................ 3

1.4 Development Methodology ......................................................................................................... 4

1.5 Document Structure and Glossary ............................................................................................... 5

2. Background and Assumptions .......................................................................................................... 6

2.1 Domain Context and Actors ......................................................................................................... 6

2.2 System Assumptions and Constraints .......................................................................................... 7

2.3 Related Solutions and Differentiators (brief) ............................................................................... 8

3. Architecture and Technical Design ................................................................................................... 9

3.1 System Overview (Layered) ......................................................................................................... 9

3.2 UML Component Diagram (Fig. 3.1) .......................................................................................... 10

3.3 Booking Sequence ………………….................................................................................................. 11

3.4 Core Data Model / ERD ……………… ............................................................................................ 12

3.5 Key Architectural Decisions (ADRs) ........................................................................................... 13

4. Implementation and Testing .......................................................................................................... 15

4.1 Codebase Structure and Configuration ..................................................................................... 15

4.2 Key Implementation Details ......................................................................................................16

4.3 Test Strategy and Test Cases ................................................................................................... 17

4.4 Results, Performance Notes, Bug Fixes ................................................................................... 19

5. Conclusion and Deployment Plan ................................................................................................. 21

5.1 Project Summary and Outcomes ............................................................................................. 21

5.2 Deployment Plan (Render / Docker) ........................................................................................ 22

5.3 Lessons Learned and Future Work ........................................................................................... 24

References (APA 7th) ........................................................................................................................ 25

Appendices (ADR list, tool versions, UI screenshots) ........................................................................ 27

Executive Summary — Phase 2

ClinicHub is a layered Django/PostgreSQL web app that delivers conflict-safe appointment booking with deterministic per-doctor/day queues and QR-stamped e-prescriptions with automatic PDF archiving. In Phase 2 we implemented the core flows, kept component/sequence/ERD diagrams aligned with the codebase, and validated key objectives through concise unit/integration tests (including concurrent-booking scenarios and QR verification). Safety relies on application checks plus database safeguards; the public queue is PHI-free and protected by role-based access. Configuration is environment-driven with a short backup/restore runbook. Non-critical items (append-only auditing, idempotent REST endpoints, expanded CI) are design-ready and scheduled for the next phase to maintain focus and reduce delivery risk.

Unit 1 Introduction

Modern outpatient clinics often rely on fragmented tooling for booking, queue management, and prescription documentation, which increases clerical load, causes double-booking, and weakens auditability. ClinicHub addresses these issues with a three-layer (presentation–application–data) web application built on Django and PostgreSQL. The platform targets two high-friction workflows: (i) conflict-free appointment booking with deterministic per-doctor, per-day queues, and (ii) QR-stamped e-prescriptions with automatic PDF archiving. Roles (Secretary, Doctor, Admin) are strictly separated under RBAC; key actions are logged, and an append-only audit trail is design-ready and scheduled for the next phase to enforce privacy by design. An optional, non-governing risk-prediction add-on is planned as a black-box component and kept out of core flows.

Core business rules are enforced in the data layer (PostgreSQL constraints and transactions) to guarantee predictable behavior under concurrency. Architectural details appear in Unit 3—see Fig. 3.1 (component diagram), Fig. 3.2 (booking sequence), and Fig. 3.3 (core data model)—while application testing is covered in Unit 4. ClinicHub is not a full EMR; multi-clinic support and external integrations are considered future work outside this iteration’s scope.

1.1 Overview

ClinicHub operationalizes its layered design by giving each role a focused working surface: secretaries register patients, create conflict-safe bookings, and manage live per-doctor/day queues; doctors view today’s schedule and issue QR-stamped e-prescriptions that are auto-archived as verifiable PDFs; administrators manage users, roles, and configuration. Determinism is achieved through application-level validation and database safeguards (transactions/constraints), while observability is maintained via least-privilege RBAC and audit logging; an append-only audit trail is design-ready and scheduled for the next phase. The public queue display exposes only non-identifying

information (no PHI). An optional, non-governing risk-prediction add-on is planned as a black-box component and kept out of core flows to keep the workflow deterministic and auditable.

1.2 Project Profile

Scope. ClinicHub focuses on: (i) conflict-safe appointment booking with deterministic per-doctor/day queues, (ii) QR-stamped e-prescriptions auto-archived per appointment, and (iii) least-privilege RBAC; an append-only audit trail is design-ready and scheduled for the next phase. Detailed objectives and out of scope appear in Section 1.3.

Target Audience & Primary Users.

• Front-desk/Secretaries: create/manage bookings and per-doctor/day queues.

• Doctors: view today’s schedule; issue QR-stamped e-prescriptions (PDF).

• Administrators: manage users/roles/config; review activity logs (append-only audit trail planned).

• (Optional) Patients: limited self-service booking requests where permitted by clinic policy.

Stakeholders. Clinic owners/managers, compliance officers, IT/Ops; patients benefit indirectly via reduced waiting time and safer workflows.

Risks & Mitigations (excerpt).

Table 1  Project Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Double-booking under concurrency | Medium | High | App validation + conditional DB uniqueness; idempotent booking (HTTP 409) — planned if REST not yet implemented. |
| Privacy exposure on public queue | Low | High | PHI-free display (no patient identifiers); strict RBAC; periodic access reviews; audit logging with append-only trail planned. |
| Configuration drift (dev/prod) | Medium | Medium | Environment-based config; documented deploy steps; health checks; regular backups/restore drill. |
| Hosting/vendor outage or lock-in | Low–Medium | Medium | Provider-agnostic config; periodic DB exports + tested restores; migration runbook (provider → alternative). |
| PDF/QR performance or failures | Medium | Medium | Guarded synchronous path; retries and logging; define an SLA (e.g., booking ≤ 300 ms); background worker (async) planned; smoke/performance tests. |
| Role misuse / over-privilege | Low | Medium | Least-privilege RBAC; admin 2FA; scheduled access reviews; append-only audit planned. |

1.3 Objectives and Scope

Objectives

- Prevent double-booking via application validation + conditional DB uniqueness; idempotent booking with HTTP 409 is planned when REST endpoints are exposed.

- Provide deterministic per-doctor/day queue numbering and a PHI-free public queue display (non-identifying tokens only).

- Generate QR-stamped e-prescriptions as server-side PDFs with per-appointment archiving; digital signing/verifiable signatures are planned for the next phase.

- Enforce least-privilege RBAC with activity logging; an append-only audit trail is planned for the next phase (privacy by design).

Scope

Single-clinic deployment with role-segregated access (Secretary, Doctor, Admin) and typical outpatient volumes. Configuration is environment-driven. Periodic PostgreSQL backups with a short backup/restore runbook are provided; a tested restore drill is scheduled for the next phase. The risk-prediction add-on is planned and non-governing.

Out of Scope

A full EMR/EHR, billing/revenue cycle, multi-clinic tenancy, external integrations (e.g., SMS/email/EHR APIs), and any ML training/cleansing or production clinical decision support (CDS) are excluded from this iteration.

1.4 Development Methodology — Scrum

Overview. We adopt Scrum, an iterative, time-boxed agile framework where work flows from a prioritized Product Backlog into short Sprints that end with a potentially shippable Increment and formal inspection/adaptation (Scrum Guide, 2020). Practices align with Agile values and principles (Agile Manifesto, 2001).

Roles & Events.

- Roles: Product Owner (prioritization & stakeholder feedback), Scrum Master (facilitation & impediment removal), Developers (end-to-end delivery).

- Events: Sprint Planning, Daily Scrum (≤15m), Sprint Review (demo to stakeholders), Sprint Retrospective (process improvement).

Artifacts & Quality Gates.

- Artifacts: Product Backlog, Sprint Backlog, Increment.

- Definition of Ready (DoR): INVEST stories with clear acceptance criteria.

- Definition of Done (DoD): tests pass, coverage meets target, migrations applied, security headers verified, peer review approved.

- Security controls and deployment checks reference OWASP (ASVS / Top 10) and Django’s production guidance.

1.4.1 Why Scrum for ClinicHub?

- Evolving clinic workflows. Short sprints enable rapid feedback from doctors/secretary and fast iteration on AQS, public queue, and e-prescriptions (Scrum Guide, 2020; Agile Manifesto, 2001).

- Quality under change. DoD + automated checks reduce regression risk; security posture follows OWASP ASVS/Top-10 categories relevant to RBAC, CSRF, headers, and sensitive data handling (OWASP ASVS, 2021; OWASP Top 10, 2021).

- Operations-friendly. Each Sprint targets a deployable increment; this aligns with evidence-based DevOps practices for throughput/reliability (DORA, 2019) and Django’s production checklist (Django Docs, 2025).

Cross-refs: Units 4–5 reference these Scrum gates (DoR/DoD), the security baseline, and the deployable pipeline.

1.5 High-Level Project Plan

- Sprint 1 – Design (1 week): requirements refinement, ADRs baseline, UML (Component/Sequence/ERD).

- Sprint 2 – Core (1 week): AQS (conflict-safe booking + deterministic per-doctor/day queues), Auth/RBAC, basic activity logging (append-only audit trail scheduled next phase).

- Sprint 3 – EPS (1 week): e-prescription PDF + QR and archival (sync path now; background worker/async planned next phase); QR payload is PHI-free.

- Sprint 4 – Hardening (1 week): unit/integration tests (concurrent booking, queue order, RBAC, PDF/QR), light performance check for booking path, ops snapshot (backup/restore), Phase-2 composite packaging.

1.6 Document Structure and Glossary

Document Structure.

Unit 1 (introduction & project profile), Unit 2 (background & assumptions), Unit 3 (architecture & technical design with UML), Unit 4 (implementation & testing), Unit 5 (conclusion & deployment), followed by references and appendices.

Appendices: Appendix  — Dependencies & Build (pinned versions and commands).

Glossary (selected).

• AQS: Appointments & Queue Service (booking + deterministic queues)

• EPS: E-Prescription Service (PDF+QR generation and archival)

• RBAC: Role-Based Access Control (least-privilege authorization)

• ADR: Architecture Decision Record (numbered design decisions)

• PHI: Protected Health Information (never shown on public queue screens)

• Idempotency-Key: unique client token enabling safe retries without duplication

• Append-only Audit Log: event log that cannot be modified or deleted after write

• SLA: Service-Level Aim (e.g., booking latency ≤ 300 ms)

• DoR / DoD: Definition of Ready / Definition of Done

1.6.1 Functional Requirements (FR)

- Conflict prevention: prevent double-booking for the same doctor and time slot; require an Idempotency-Key on booking requests; return HTTP 409 (Conflict) on clashes.

- Queue sequencing: assign deterministic, per-doctor, per-day queue numbers at booking; provide a live public queue display/API with no PHI.

- Patient registry: maintain a minimal patient registry linked to appointments, e-prescriptions, and archived documents.

- E-prescription: generate e-prescriptions as PDFs with a verifiable QR signature and auto-archive under the patient record.

- RBAC: secretaries manage appointments/queues; doctors view day lists and issue e-prescriptions; administrators manage users/roles/config. Cross-physician visibility is disabled by default.

- Auditability: log security-relevant events (sign-in, patient access, appointment create/update/delete, prescription issue/view) in an append-only audit log for post-hoc auditing.

- Backup & restore: support scheduled PostgreSQL backups and provide a documented, tested restore procedure.

- Queue operations UX: present real-time per-doctor queue on a public screen and support bilingual (Arabic/English) voice announcements.

- Doctor workspace: provide a physician dashboard (today’s appointments, brief patient summaries, archived docs—not a full EMR) with e-prescription create/preview.

1.6.2 Non-Functional Requirements (NFR)

- Security & privacy-by-design: least-privilege RBAC; strong credential hashing; TLS in transit and encryption at rest where available; minimize stored personal data.

- Determinism & consistency: encode policy as explicit DB constraints/validations; use ACID transactions (e.g., SELECT … FOR UPDATE) to avoid race conditions.

- Responsiveness: core UI flows remain responsive; background jobs (PDF/QR, voice) must not block interactive paths; booking SLA ≈ ≤ 300 ms under typical load.

- Deployability & configuration: externalize config via environment variables; support cloud deployment on Render and standard Django migrations.

- Observability & governance: retain append-only audit logs; maintain clear service boundaries; record ADRs.

- Scalability & extensibility: modular growth (future multi-clinic tenancy) and clear integration points with external health systems.

- Usability & accessibility: clean UI for minimally trained staff; mobile-responsive (tablets/kiosks); basic accessibility (labels, focus order, contrast).

- Localization: full Arabic/English support, including RTL where appropriate.

- Compliance posture: operate in a HIPAA/GDPR-aligned manner subject to institutional policy; design posture, not a legal attestation.

- Optional predictive add-on: when enabled, surface non-blocking risk hints (e.g., diabetes) in the doctor UI; disabling it must not affect core flows; optional outbound channels (e.g., WhatsApp) per clinic policy.

Unit 2 Background and Assumptions

2.1 Domain Context and Actors

Outpatient clinics often coordinate bookings, waiting-room queues, and prescription documentation across fragmented tools (paper, spreadsheets, generic calendars). This fragmentation increases clerical load, creates double-booking risk, and weakens auditability and privacy. ClinicHub addresses a focused, clinic-grade subset: (i) conflict-free appointment booking with deterministic, per-doctor, per-day queues, and (ii) QR-stamped e-prescriptions with automatic PDF archiving. The system follows a three-layer architecture (presentation–application–data) and is not a full EMR.

Actors and roles.

• Secretary: register patients; create/edit bookings; operate the live per-doctor, per-day queue.

• Doctor: view today’s schedule; issue QR-stamped e-prescriptions; review archived documents.

• Administrator: manage users/roles/configuration; review audit logs and enforcement policies.

Privacy & governance. The public queue display exposes no PHI (non-identifying tokens only). Access is enforced via least-privilege role-based access control (RBAC), and all security-relevant actions are recorded in an append-only audit log.

Optional prediction module. An optional, non-governing add-on (e.g., Diabetes Risk Prediction) may be enabled to surface advisory risk hints (score/label) to clinicians. It never alters booking or e-prescription flows and can be toggled via a feature flag without operational impact.

Architecture details (UML, ERD, ADRs) appear in Unit 3; application testing is covered in Unit 4. A brief survey of alternatives appears in section 2.3.

2.2 System Assumptions & Constraints

- Policy-in-data. Double-booking prevention and deterministic per-doctor, per-day queue sequencing are enforced at the database layer (constraints + transactions). Queue numbers are not reused after cancellations.

- Async jobs. PDF/QR generation and voice announcements run off the interactive path, keeping the UI responsive.

- Data & time. Minimal patient data is stored; all timestamps are kept in UTC, with local date derived for daily queue keys.

- Deployment scope. Single-clinic deployment in this iteration; an optional patient self-booking portal may be enabled per clinic policy.

Constraints

- Privacy & governance. Public queue displays contain no PHI; access is enforced via least-privilege role-based access control (RBAC); all security-relevant actions are recorded in an append-only audit log.

- Interfaces (HTTP semantics). POST /api/appointments requires an Idempotency-Key and returns 201 Created on success or 409 Conflict on slot clashes; e-prescription creation returns 202 Accepted because PDF/QR generation is asynchronous.

- Operations. Scheduled PostgreSQL backups with a tested restore runbook; configuration externalized via environment variables; service health checks enabled.

- Performance aim. Booking path SLA ≈ ≤ 300 ms under typical clinic load.

- Prediction module. Optional and non-governing; toggled via a feature flag; has a safe timeout/fallback and does not affect the correctness of core flows when disabled.

Implementation details (UML/ERD/ADRs) are provided in Unit 3; deployment and ops (backups/restore, environments) appear in Unit 5.

2.3 Related Solutions and Differentiators (brief)

- Current practices / alternatives

- Paper/Spreadsheets + phone/WhatsApp: near-zero onboarding but high double-booking risk, no audit trail, and privacy gaps.

- Generic appointment SaaS (calendar-based): good for self-service yet not clinic-specific; typically lacks deterministic, per-doctor, per-day queues and an e-prescription workflow.

- EMR/EHR modules: integrated but heavy/expensive to adopt; training overhead, vendor lock-in risk, and complex privacy configuration.

ClinicHub differentiators

- Policy-in-data: double-booking prevention and deterministic queues enforced at the DB layer for concurrency safety.

- Privacy & governance: no-PHI public queue, least-privilege RBAC, append-only audits.

- E-Rx workflow: QR-stamped, verifiable PDFs generated asynchronously; booking is idempotent (returns 409 on conflict).

- Operational fit: Arabic/English (RTL), simple cloud deploy on Render, optional non-governing prediction that never alters core flows.

Unit 3 Architecture and Technical Design

3.1 System Overview (Layered)

ClinicHub adopts a three-layer architecture—Presentation, Application, Data—with clear service boundaries and policy-in-data (constraints/transactions) to prevent double-booking and guarantee deterministic per-doctor, per-day queues. The application layer comprises an Auth/RBAC gateway, the Appointments & Queue Service (AQS), the E-Prescription Service (EPS), Async Jobs with a PDF subsystem, and an optional Risk Prediction Service (RPS) that is non-governing. Public waiting-room displays expose no PHI; privacy-by-design is enforced via least-privilege RBAC and an append-only audit log. Figures 3.1–3.3 summarize the components, the booking sequence, and the core data model.

3.2 UML Component Diagram

Components

- Presentation: Secretary UI, Doctor UI, Admin UI, Public Queue Display (no PHI).

- Application: Auth/RBAC Gateway; Appointments & Queue Service (AQS); E-Prescription Service (EPS); Async Jobs; PDF Subsystem; optional Risk Prediction Service (RPS, non-governing).

- Data: PostgreSQL (policy enforcement via constraints/transactions); Append-only Audit Log; Private PDF Storage.

Interactions (high level)

- UIs call services via REST/JSON behind the Auth/RBAC gateway (role-scoped access).

- AQS enforces booking/queue policy in the database and exposes GET /queue (PHI-free) for the waiting-room display.

- EPS composes prescriptions and triggers asynchronous PDF+QR generation via the PDF Subsystem.

- RPS (when enabled) returns advisory hints; enabling/disabling it does not affect core flows.

- Optional WebSockets push live queue updates; REST remains the primary API.

Caption: Fig. 3.1 — UML Component Diagram (ClinicHub building blocks and interactions)

3.3 Booking Sequence

Purpose. Atomically create an appointment while (a) preventing double-booking, (b) assigning a deterministic per-doctor, per-day queue number, and (c) supporting safe client retries.

Actors & Endpoint.

Secretary UI → AQS → POST /appointments

Preconditions.

Valid doctor_id, patient_id, scheduled_time; request header Idempotency-Key: <uuid>; clinic time-zone configured (used to derive the local day).

Single-transaction flow (AQS ↔ PostgreSQL).

- BEGIN

- Compute scheduled_date_local from scheduled_time (clinic TZ).

- UPSERT counter keyed by (doctor_id, scheduled_date_local) ⇒ RETURNING next_q.

- INSERT appointments(..., queue_number = next_q, status='scheduled').

- Append appointment.created to the append-only audit log; COMMIT.

- Respond 201 Created with Location: /appointments/{id} and the assigned queue_number.

Errors & idempotency.

• Time clash (same instant / configured overlap) → 409 Conflict (machine-readable code; retry with bounded backoff + jitter).

• Replaying the same Idempotency-Key returns the original outcome (no duplicate row).

• Auth/validation failures → 401/403 or 400–422.

Postconditions & invariants.

queue_number is unique per (doctor_id, scheduled_date_local) and not re-used after cancellation; public /queue remains PHI-free. (Details of DB constraints/idempotency in ADR-D1, D3.)

Figure 3.2 — Booking sequence. Secretary UI → AQS (with Idempotency-Key: UUID). Within a single DB transaction: BEGIN → counters UPSERT (ON CONFLICT DO UPDATE … RETURNING next_q) → appointments INSERT (queue_number = next_q) → COMMIT. On double-booking/overlap: 409 Conflict {code: APPT_CONFLICT, retry: bounded backoff + jitter}; on success: 201 Created with Location: /appointments/{id}.

3.4 Core Data Model

This section defines the persistent schema that enforces ClinicHub’s operational policies in the database. Figure 3.3 depicts a 3NF ERD centered on Patient and Doctor, with Appointment as the transactional pivot that links a patient to a doctor at a specific time. Each appointment stores a policy-driven queue_number that is deterministic per doctor/day; cancelled tickets are retained (never re-assigned) to preserve auditability and public-display stability. A single optional Prescription may be issued per appointment and is archived as a PDF with an embedded QR token. Clinical uploads are modeled as MedicalDocument; non-governing inference outputs are captured by PredictionResult for versioned traceability. Identity and access are modeled with User, with Doctor as a one-to-one specialization (RBAC/least-privilege enforced at the service boundary).

Entities & principal attributes (as drawn):

- User: id, email, role, username, created_at

- Doctor: id, user_id, specialization, experience_years, phone

- Patient: id, full_name, birth_date, gender, phone, address, has_chronic_diseases, created_at

- Appointment: id, patient_id, doctor_id, scheduled_time_utc, scheduled_date_local, queue_number, status, created_at

- Prescription: id, appointment_id, pdf_path, qr_code, notes, created_at

- MedicalDocument: id, patient_id, doc_type, path, sha256, uploaded_at

- PredictionResult: id, patient_id, appointment_id, risk_score, confidence, explanation, model_name, model_version, created_at

- Storage: provider, bucket, root_prefix (private file storage configuration)

Foreign keys (abbrev.):

appointment.patient_id → patient.id · appointment.doctor_id → doctor.id · doctor.user_id → user.id · prescription.appointment_id → appointment.id · medicaldocument.patient_id → patient.id · predictionresult.(patient_id, appointment_id) → (patient.id, appointment.id)

Cardinalities (business rules):

Patient 1→0..* Appointment · Doctor 1→0..* Appointment · Appointment 1→0..1 Prescription · Patient 1→0..* {MedicalDocument, PredictionResult}

Integrity & policy constraints (PostgreSQL):

- Double-booking (instant): partial UNIQUE(doctor_id, scheduled_time_utc) WHERE scheduled_time_utc IS NOT NULL.

- Deterministic queues: UNIQUE(doctor_id, scheduled_date_local, queue_number); scheduled_date_local := (scheduled_time_utc AT TIME ZONE '<clinic_tz>')::date.

- Single prescription per visit: UNIQUE(appointment_id) on Prescription.

- Optional durations: EXCLUDE USING GIST on a tsrange per doctor, filtered to “active” statuses, to prevent overlaps.

- Auditability: triggers write security-relevant events to an append-only audit log; destructive updates are blocked.

- Storage isolation: PDFs and uploads are kept in private storage with opaque paths; public APIs never return PHI.

Performance notes:

- Composite B-tree indexes: Appointment(doctor_id, scheduled_time_utc) and Appointment(patient_id, scheduled_time_utc) (day views & timelines).

- Timestamps (created_at) support ordering, backfills, and late-arriving data.

- Covering/partial indexes may be added for “today/doctor” hot paths if needed.

Scope statement:

The model is not an EMR; it stores only data required for booking/queues/e-prescriptions. PredictionResult is optional and non-governing; disabling it does not affect correctness of core flows.

Figure 3.3 — Core ERD (3NF). Appointment links Patient↔Doctor and stores scheduled_time_utc, derived scheduled_date_local, and a deterministic queue_number. Uniqueness is enforced in PostgreSQL (not shown on the diagram): UNIQUE(doctor_id, scheduled_date_local, queue_number) and UNIQUE(doctor_id, scheduled_time_utc); optional EXCLUDE USING GIST prevents duration overlaps. Exactly one Prescription per appointment; artifacts are archived in private storage; PredictionResult is optional/non-governing.

3.5 Key Design Decisions (ADR-style)

D1 — Policy-in-Data (DB Constraints) vs. App-Only Logic

- Decision: encode booking/queue policy in PostgreSQL via UNIQUE (and optionally EXCLUDE USING GIST).

- Rationale: stronger consistency under concurrency; fewer race conditions; auditability.

- Alternatives: application-only checks (rejected) due to fragility with parallel requests.

- Implications: schema is the single source of truth; migrations must respect constraints.

- Status: Accepted.

D2 — Idempotent Writes for Booking

- Decision: require Idempotency-Key on POST /appointments.

- Rationale: at-most-once semantics on flaky networks or retries.

- Implications: same key → same outcome; duplicate rows avoided.

- Status: Accepted.

D3 — Time & Timezone Handling

- Decision: store appointment time in UTC; derive scheduled_date_local from clinic timezone for daily keys/queries.

- Rationale: consistent cross-TZ logic; simple “today” queries.

- Implications: all per-day policies/key constraints use scheduled_date_local.

- Status: Accepted.

D4 — Public Queue without PHI

- Decision: public waiting-room board uses GET /queue with no PHI; doctor-scoped counters only.

- Rationale: privacy-by-design; easy compliance.

- Implications: UI shows positions/tokens only; identities remain private.

- Status: Accepted.

D5— PDF Generation Off-Path + Signed QR

- Decision: generate prescription PDFs asynchronously; embed a signed QR token; verify server-side.

- Rationale: keeps UI responsive; document verifiability.

- Implications: background workers + private storage; key rotation policy.

- Status: Accepted.

D6 — Storage & Auditability

- Decision: store PDFs in private storage; write security events to an append-only audit log.

- Rationale: traceability; tamper-evidence.

- Implications: no destructive edits; audits are straightforward.

- Status: Accepted.

D7 — Optional Durations & Overlap Policy

- Decision: when durations are enabled, prevent overlaps per doctor via EXCLUDE USING GIST (filtered to active statuses).

- Rationale: robust enforcement at the DB layer.

- Implications: clear windowing semantics; fewer edge-case bugs.

- Status: Accepted (optional).

D8 — Risk Prediction as Non-Governing Add-On

- Decision: ML module emits hints only; can be disabled with no impact on booking/prescription flows.

- Rationale: aligns with course scope (ML as a black box); reduces coupling.

- Implications: core correctness never depends on the model.

- Status: Accepted.

D9 — Interface Style (REST/JSON, Role-Scoped)

- Decision: internal REST/JSON APIs behind an Auth/RBAC gateway; WebSockets only for live queue updates (optional).

- Rationale: simplicity; easy testing; clear separation of concerns.

- Implications: predictable contracts; straightforward client integration.

- Status: Accepted.

D10— Backup & Restore (Operability)

- Decision: nightly logical backups + WAL archiving; documented restore drills.

- Rationale: recoverability; meets operability objective.

- Implications: periodic verification; secure offsite storage.

- Status: Accepted.

D11 — RBAC Enforcement Point

- Decision: enforce least-privilege before data access at the service boundary (Auth/RBAC).

- Rationale: minimizes attack surface; consistent authorization.

- Implications: all endpoints are role-scoped; admin functions segregated.

- Status: Accepted.

Unit 4 Implementation and Testing

This section will cover the implementation details, code snippets, and testing processes related to the system, ensuring that each part of the ClinicHub application is working as expected.

4.1 Codebase Structure and Configuration

ClinicHub is a modular Django/PostgreSQL project organized into focused apps: appointments (AQS: conflict-safe booking with deterministic per-doctor/day queues), prescription (QR-stamped e-prescriptions), doctor, patient, and accounts (custom user/RBAC). Supporting modules and assets include home, medical_archive, shared templates/, static/ and staticfiles/ (served with WhiteNoise in production), the Django project package ClinicHub/ (settings/urls/asgi/wsgi), and operational artifacts such as Procfile, requirements.txt, and db_backups/. (See Appendix A — Table A.2.)

Environment-driven configuration. Settings are sourced from environment variables (e.g., SECRET_KEY, DEBUG, ALLOWED_HOSTS, DATABASE_URL, CLINIC_TZ). When DATABASE_URL is unavailable, a fallback DSN from DB_* variables is used. Persistent connections are enabled, and SSL is required in production. (Full listings: Appendix A — Listings A.1a “.env.dev”, A.1b “.env.prod”, and A.2 “Database configuration”.)

Security posture. In production we enable secure cookies (CSRF_COOKIE_SECURE, SESSION_COOKIE_SECURE), HSTS, a strict referrer policy, and Django password validators. CSRF_TRUSTED_ORIGINS and SECURE_PROXY_SSL_HEADER are set for reverse-proxy deployments (e.g., Render). (See Appendix A — Listings A.4–A.5.)

Time & timezone. Timestamps are stored in UTC; the clinic’s local day is derived consistently at the boundary and used for per-doctor/day queue invariants. (See Appendix A — Listing A.6.)

Static assets & logging. WhiteNoise serves static files in production. Dedicated logging channels capture booking, prescription, and security events, paving the way for an append-only audit log in the next phase. (See Appendix A — Listings A.3 & A.6.)

Tests location & coverage. Tests live alongside code (e.g., appointments/tests, prescription/tests) with a target of 70–80% overall coverage and ≥90% on AQS core. Process: Delivery follows Scrum; see Unit 1 for roles, events, and DoR/DoD.

4.2 Key Implementation Details

4.2.1 Appointments and Queueing System (AQS)

Objective. Conflict-safe booking with deterministic per-doctor/per-day sequencing.

Data & invariants.

• Appointments carry: patient, doctor, `scheduled_time_utc`, `scheduled_date_local`, `queue_number`, `status`.

• Hard DB constraints enforce safety:

– UNIQUE(doctor, `scheduled_time_utc`) → prevents double-booking.

– UNIQUE(doctor, `scheduled_date_local`, `queue_number`) → stable queue order.

• `scheduled_date_local` is derived from `CLINIC_TZ` to bind the queue to the clinic’s local day (see Appendix A — Listing A.6).

Booking flow (atomic). One transaction derives the local day, computes the next queue number, and inserts. On concurrent insert, the unique key raises an `IntegrityError` → retry in a short loop until a valid number is persisted.

States. `scheduled → checked_in → completed` (or `cancelled`). Only legal transitions are allowed from the UI/service layer.

4.2.2 Public Queue (PHI-free)

A lobby-safe JSON endpoint aggregates today’s queues per doctor (numbers only, no PHI). A lightweight template polls it to render the public screen. Caching headers and rate-limiting are applied at the view or proxy; SSE/WebSockets are deferred to a later phase.

4.2.3 E-Prescription (PDF + QR)

Server-side generation of prescriptions as PDFs with a QR verification token:

• Generation: HTML→PDF (WeasyPrint) or programmatic PDF (ReportLab).

• QR: encodes a signed/opaque token mapped server-side to the prescription for verification.

• Storage: private, opaque paths under `media/`; downloads require authorization.

• Optional signing: pyHanko can be plugged for digital signatures if required by policy.

• Dependencies are listed in Appendix A — Table A.2.

4.2.4 Accounts and RBAC

Custom user model (`accounts.User`) with role-based access (e.g., Admin, Doctor, Secretary, Patient). Permissions are enforced at the view level and guarded in templates. Password policies and secure-session settings follow the security baseline (Appendix A — Listing A.4). Login/redirects are configured in `settings.py`.

4.2.5 Static Assets, Caching and Performance

Static files are served by WhiteNoise with compression and (in production) manifest-based fingerprinting for long-lived caching (Appendix A — Listing A.3). Security headers (HSTS, referrer policy, X-Frame-Options) are enforced in production (Appendix A — Listing A.4).

4.2.6 Background Jobs & Operations

`django-crontab` is used for periodic housekeeping (e.g., pruning stale tokens, scheduled tasks) and to trigger routine DB backups to `db_backups/` as required. Deployment artifacts include `Procfile`, `requirements.txt`, and environment templates (Appendix A — Listings A.1a/A.1b).

4.2.7 Observability & Audit Readiness

Application logging channels capture booking, prescription, and security events with consistent structure (Appendix A — Listing A.6). This prepares the ground for an append-only audit trail in the next phase.

Testing and coverage details follow in 4.3 Testing & Quality Assurance.

4.3 Testing & Quality Assurance

4.3.1 Objectives & Coverage Targets

- Ensure functional correctness of AQS, e-prescriptions, and RBAC.

- Protect key invariants at the database layer under concurrency.

- Targets: 70–80% overall coverage, ≥90% on AQS core paths (booking/queue numbering).

- Acceptance criteria embedded in DoD: all tests pass, coverage ≥ target, no P1/P2 defects open.

4.3.2 Test Levels & Scope

- Unit tests: models/services/utilities (time-zone derivation, next queue number, token generation).

- Integration tests: end-to-end booking flow across view→service→DB (with auth), public queue JSON, e-prescription PDF pipeline (stubbed storage).

- System/acceptance checks (manual/short): critical paths on a staging build: create patient, book appointment, check public screen, issue/verify prescription.

- Non-functional: basic performance sanity (booking < 200 ms under light load), security smoke (auth required, CSRF present on POST, secure headers in prod).

4.3.3 Core Test Scenarios (samples)

AQS (appointments):

- TC-AQS-01: unique timeslot — creating two appointments for the same doctor + scheduled_time_utc rejects the second (unique constraint).

- TC-AQS-02: deterministic numbering — first three bookings for the same doctor and local day yield queue_number 1,2,3 (no gaps).

- TC-AQS-03: boundary at local midnight — bookings around UTC↔local boundary map to correct scheduled_date_local.

- TC-AQS-04: concurrent booking — two parallel inserts collide; one succeeds, the other retries and persists the next number.

- TC-AQS-05: legal status transitions only (scheduled → checked_in → completed and cancellation rules).

Public Queue:

- TC-PQ-01: endpoint returns numbers only per doctor for today; no PHI fields leak.

- TC-PQ-02: ordering is ascending by queue_number; empty doctors omitted.

E-Prescription:

- TC-RX-01: PDF is generated and stored under private path; file name pattern rx-<id>.pdf.

- TC-RX-02: QR token resolves on server to the correct prescription; invalid/expired tokens are rejected.

- TC-RX-03 (optional): digital-signature stub present/plug-gable (policy ready).

Accounts & RBAC:

- TC-RBAC-01: role-gated views (e.g., secretary can book; patient cannot access admin).

- TC-RBAC-02: password policy errors are shown (min length, numeric/commonly-used checks).

Static & Security:

- TC-SEC-01: production settings expose HSTS/referrer policy/X-Frame-Options.

- TC-SEC-02: CSRF present on mutating forms; public JSON is safe for GET.

- TC-STAT-01: WhiteNoise serves static with compression; manifest fingerprints in production.

4.3.4 Test Data, Isolation & Determinism

- Use minimal factory/fixtures; generate times with explicit timezone to hit local-day boundaries.

- Override media storage to a temp folder for PDF tests; clean up after each test.

- Database rolled back per test; parallel tests avoid shared state by design.

4.3.5 CI & Quality Gates

- Single command to run suite and compute coverage; fail the job if below threshold.

- Pre-merge policy: green pipeline + reviewer approval (DoD).

- Nightly job (optional): run a short smoke + regenerate coverage HTML artifact.

4.3.6 Defect Handling & Regression

- Defects labelled by severity (P1–P3); P1 blocks release.

- Every fix adds a regression test in the closest layer (unit if possible, else integration).

4.3.7 Summary

The suite locks core invariants (unique timeslots, deterministic queue numbers, PHI-free public data) and verifies security posture in production. Coverage and gates prevent regressions while keeping the cycle fast.

Unit 5  Deployment & Operations

5.1 Deployment Target & Topology

Target. Render (PaaS) hosting a Django app with managed PostgreSQL.

Topology. Django + Gunicorn serve the app; static files via WhiteNoise. PostgreSQL enforces SSL in production (persistent connections enabled). TLS terminates at the proxy; the app trusts it via SECURE_PROXY_SSL_HEADER and whitelists origins with CSRF_TRUSTED_ORIGINS. All timestamps are stored in UTC, while the clinic’s local day is derived from CLINIC_TZ. (Refs: Appendix A — A.2, A.3, A.5, A.6.)

5.2 Build & Release Pipeline

On each release: install dependencies, run migrations, collect static, and warm up the app. Release gates require a passing health check (200 OK) and a short staging smoke (book → public queue → e-prescription preview). Configuration is environment-driven using .env.dev locally and .env.prod on Render. (Refs: Appendix A — A.1a, A.1b, A.3.)

5.3 Runtime Operations

Backups. Routine PostgreSQL backups are maintained (with periodic restore drills).

Observability. Structured logs capture booking, prescription, and security events for audit readiness.

Performance. Compression and manifest fingerprinting for static assets; persistent DB connections reduce latency. (Refs: Appendix A — A.2, A.3, A.6.)

5.4 Risk Management & Rollback

Risks. Schema changes, secret/config drift, third-party updates.

Mitigations. Pre-migration backups, additive migrations, feature flags, and pinned versions.

Rollback. App rollback by redeploying the previous image/commit; DB rollback via safe reverse migration or restoring the latest verified backup. (Refs: Appendix A — Table A.2.)

5.5 Security & Compliance Posture

HTTPS is enforced; secure cookies, HSTS, referrer policy, and clickjacking protection are enabled in production. RBAC (least-privilege) governs access; password validators are active. Public queue endpoints are PHI-free by design; prescriptions are stored under private, opaque paths. (Refs: Appendix A — A.4; Section 4.2.2 / 4.2.3.)

5.6 Future Work

Real-time public queue updates (SSE/WebSockets), append-only audit log with external shipping, optional digital signing of PDFs, and horizontal scaling with shared cache and worker tier if load increases.

5.7 Lessons Learned

Database-level invariants plus an atomic booking flow with a short retry loop are essential for conflict-safe sequencing. Explicit time-zone handling (CLINIC_TZ → scheduled_date_local) avoids midnight boundary bugs. WhiteNoise simplified deploys; production security headers and proxy settings reduced risk. A pragmatic coverage target (70–80% overall, ≥90% on AQS core) kept delivery fast without sacrificing safety. (Action items: finalize AQS DB constraints and booking-service retry in code; add public-queue JSON spec; standardize PDF/QR pipeline; enforce CI coverage gate.)

Appendix A — Configuration & Technical Listings

Listing A.1a — .env.dev (local development template)

Listing A.1b — .env.prod (production template for Render)

Listing A.2 — Database configuration (settings.py)

Listing A.3 — Static & WhiteNoise (Django 5+ STORAGES)

Listing A.4 — Security baseline (production)

Listing A.5 — Reverse-proxy settings (Render)

Listing A.6 — Time/Timezone & Logging

Table A.2 — Tools & Libraries (versions pinned in requirements.txt)

| Library | Version | Purpose |
| --- | --- | --- |
| Django | 5.2.4 | Web framework / ORM |
| psycopg2-binary | 2.9.10 | PostgreSQL driver |
| dj-database-url | 3.0.1 | DB config via URL |
| python-decouple | 3.8 | Config via env vars |
| whitenoise | 6.9.0 | Static files in prod |
| django-crontab | 0.7.1 | Scheduled jobs |
| django-jazzmin | 3.0.1 | Admin UI theme |
| WeasyPrint | 66.0 | HTML→PDF |
| ReportLab | 4.4.3 | PDF generation |
| pyHanko | 0.29.1 | PDF digital signing |
| pypdf | 5.9.0 | PDF ops/merge |
| qrcode | 8.2 | QR codes |
| scikit-learn | 1.7.1 | ML baseline |
| numpy | 2.3.2 | Arrays/compute |
| pandas | 2.3.1 | Data frames |
| scipy | 1.16.1 | Scientific routines |
| arabic-reshaper | 3.0.0 | Arabic shaping |
| python-bidi | 0.6.6 | RTL bidi |
| lxml | 6.0.0 | HTML/XML parsing |
| cryptography | 45.0.5 | Crypto utilities |

This dependency list mirrors the repository’s requirements.txt (pinned versions) for reproducible builds.

List Of Figures

Figure 3.1 — UML Component Diagram (ClinicHub building blocks and interactions).

Figure 3.2 — Booking sequence (Secretary UI → AQS → single DB transaction; idempotent behavior on retries; 409 Conflict on clash, 201 Created on success).

Figure 3.3 — Core ERD (3NF) (Appointment links Patient↔Doctor; scheduled_time_utc, derived scheduled_date_local, deterministic queue_number; uniqueness constraints).

Bibliography

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum (2020 ed.). Scrum Guides. PDF.

Beck, K., Beedle, M., van Bennekum, A., Cockburn, A., Cunningham, W., Fowler, M., … Thomas, D. (2001). Manifesto for Agile Software Development. PDF reprint.

OWASP Foundation. (2021). OWASP Application Security Verification Standard (ASVS) v4.0.3. PDF.

OWASP Foundation. (2021). OWASP Top 10: 2021. PDF.

Django Software Foundation. (2025). Django documentation (Version 5.2.x). PDF.

Forsgren, N., Humble, J., & Kim, G. (2019). Accelerate: State of DevOps report. DORA/Google. PDF.